| Knowledge areas | Initiating Phase | Planning Phase | Execution | Monitor and control | Closing phase |
| --- | --- | --- | --- | --- | --- |
| Integration management 6 | Project charter EOX | 3.Develop project management plan EOX | 23.Direct and Execution CDEPOX ‘pmis’ | 31. Monitor and control CDEPOX 32. Perform Integrated control CDEPOX | 41. Close project or phase OUoX |
| Scope 5 |  | 4.Collect ----Requirements 5.Define scope DOX apef 6. WBS DO Decompose |  | 33. Verify scope CD inspection 34. Control scope CDOPUo variance analysis |  |
| Time 6 |  | 7.Define activities EOX red-t 8.Sequence activities DO pads 9.Estimate activity resources DEOX bppae 10Estimate activity durations DEOX rtpae 11.Develop schedule DEO Sc-sc-wars |  | 35. Control schedule CDOPUo Vp-sp-wars |  |
| Cost 3 |  | 12.Estimate cost DEOX bp-vc-rtpae 13.Develop budget DOX frech |  | 36. Control cost CDOPUo Eft-vp-p |  |
| Quality 3 |  | 14.Plan quality DEO Bench, coq, cost/b/a, doe, Fcharts, methodologies, stats sample, additional tools. | 24.Quality assurance CDPUo | 37. Quality control CDOPUo |  |
| Human resources 4 |  | 15.Develop human resources plan EO ono | 25.Acquire team EOP avpn 26. Develop team Ue itc-grt 27. Manage team COP UeUo cop-ii | --------- | - |
| Communications 5 | Identify stake holders EOX | 16. Plan communications DEO Four c ( Reqs, tech. Models, methods) | 28. Distribute information Ouo ci 29. Manage stake holders CDOPUo cim | 38. Report performance COUo f-vcr |  |
| Risk 6 |  | 17. Plan Risk management EO meet and analysis 18.Identify Risks EOX cdesaid 19. Qualitative risk analysis OX 4epr 20. Quantitative risk analysis OX edq 21.Risk response DPX ssce |  | 39. Monitor and control risks CDPUo 3r-vts |  |
| Procurements 4 |  | 22.Plan procurements CEOX mec | 30. Conduct procurement CDOPX bp-pae-ii | 40. Administer procurements CPUo 3p2cir | 42. Close procurements Uo |

C- Change Requests ,D-Project Documents Updates (Output),E –EEF (Input),O – OPA (Input) ,P – Project management plan updates , Ue – EEF Updates , Uo – OPA Updates ,X – Expert judgment